Divine Word University

Faculty of Business & Informatics

Dept. of Mathematics and Computing Science

Computer Science Project Proposal

INTELLECTUAL AUDIT PLANNING AND RISK ASSESSMENT SYSTEM FOR NCDC

The Intelligent Audit Planning System (IAPS)

Jerry LELUMAI

Year 4 Student

Bachelor of Mathematics and Computing Science

2026

Supervisor(s):

Mr. Lyall DALE

Head of Department (HOD)

Department of Mathematics and Computing Science

Faculty of Business & Informatics

Divine Word University

Table of Contents

1. Introduction	1

2. Project context	2

2.1 Background	2

2.2 Problem Statement	3

2.3 Purpose & significance	3

3. Literature review	3

3.2 Digital Transformation in Auditing	4

3.3 Artificial Intelligence in Auditing	4

4. Methodology	6

4.1 Project framework	7

4.2 Development Approach	8

5. Project Plan	8

5.1 Project Scope	9

5.2 Tentative schedule	9

5.3 Key deliverables	2

6. Proposed solution	3

6.1 Solution Architecture	3

6.1.1 Description	3

6.3 Tentative budget	5

7. Conclusion	5

9.References	6

# 1. Introduction

Digital Transformation in auditing replaces manual processes, sampling-based methods with automation, data-driven approaches using AI, analytics, and cloud technology. The development of digital technology has become a major catalyst in the transformation of various sectors, including the auditing sector (Bani, Siregar, Subiyanto, & Awaludin, 2025). Traditional auditing system are plagues by the high risks of human error, extreme time consumption and significant resource cost that leads to inefficiencies and reduced accuracy. The manual approach and methods were unproductive and unsuccessful with higher incidence of human errors (Onuora, Samuel, & Kingsley, 2019). To address these limitations study shows that AI, Machine Learning Algorithms and Data analytics tools provide auditors with greater insights into the operations of the organization being audited, enabling them to identify risks and make more informed decisions about the scope of the audit (Samweez, 2023).

Th National Capital District Commission (NCDC) is an administrative body that is responsible for governing and managing Port Moresby, the capital city of Papua New Guinea. NCDC is mandated to deliver essential urban services, that includes infrastructure development, sanitation, public health and urban planning (NCDC, n.d.). Based on survey findings, the structure of Internal Audits Function (IAF) in a public municipal authority. IAF sits as an advisory service to the head of organisation. In the organisational structure is positioned under the office of the Head. The Reporting channel is; reports administratively to the Head and operationally to the Audit Committee (AC). AC is a sub-committee to the Board of the organisation. The IAF functional structure is this. Chief Internal Auditor (CIA) is the Head supported by Senior Internal Auditors (SIA) with teams of Internal Auditors (IA). Three teams with a SIA and two IA. These teams are; Team Financial Audits, Team Systems Audits and Team Compliance and Investigations. These structure highlights the scale and complexity of auditing operation within NCDC, reinforcing the need for efficient and scalable digital auditing solutions

The audit planning and risk assessment are essential phase in audit process. By providing foundation for a successful audit. These processes help auditors to understand the clients, set an overall strategy, and reduce audit risk by focusing time and resources on key areas of potential misstatement. As supported by (Sprintzeal, 2023), this process is essential to pinpoint areas where errors, fraud, and threats might occur. By clearly defining what risks might be present, including those related to audit planning, auditors can tailor their strategies, accordingly, ensuring a more focused and effective approach to risk mitigation. Essentially, risk assessment acts as the compass, guiding auditors through the maze of financial data and potential cybersecurity challenges to ensure a thorough and reliable examination.

The proposed system aims to improves auditing processes within NCDC by integrating advance technologies such as Machine Learning (ML) and Large Language Model (LLM) for information mapping, risk assessments and planning analysis, and Web-based interface for user interaction and output presentation. The key features mainly focus on the client intake and management, engagement acceptance and independent checklist, financial data upload and management, planning analytics, materiality calculator, internal control assessment matrix, risk assessment and scoring engine, AI-powered audit procedure recommendation, workpaper generator, evidence management, task management and review sign-off, interactive risk dashboard, audit planning management, secure user authentication and role management, and reporting and export.

# 2. Project context

## 2.1 Background

The National Capital District Commission (NCDC) is the local government authority that is responsible for managing the Nation Capital district, the capital city of Papua New Guinea, Port Moresby. This subsidiary body is spearheaded by the governor of the Nation Capital District, who also acts as the city’s political leader. NCDC is managing large financial datasets of financial transactions. These financial activities require regular auditing to ensure accountability, transparency, and compliance with regulations. The International Organization of Supreme Audit institution states that the public sector auditing plays a critical role in promoting transparency, accountability, and good governance by making sure that publics funds are used efficiently and in accordance with laws and regulations (International Organization of Supreme Audit Institutions (INTOSAI), 2019).

The audit process in NCDC is manual based meaning the auditors review physical documents and printed copies. According to survey questionnaires, there are no current auditing software or tools in place. Excels are used predominantly for work reporting and documentations. These traditional methods are increasingly inefficient due to the growth and complexity and volume of financial data. Key challenges arise are larger volume audit requirement and documents to support the auditing process and several number companies and organizations under NCDC that auditor review and analyse for understanding and planning, that is inefficient, prone to error and time consuming.

This project integrates and utilizes key Mathematical and Computer Science principles to address these challenges, the use and integration of Artificial intelligence (AI) and Machine Learning (ML) models to analyse planning information submitted by auditors, interpret calculated materiality, financial ratios and risk scores, recommend suitable audit procedures based on identified risks. generate draft audit planning documents and workpapers, reduce summaries of financial analysis and audit findings, explain why certain accounts or business processes present higher audit risks and assist auditors in developing consistent audit plans that comply with auditing standards.

(Chandola, A, & V, 2019)

## 2.2 Problem Statement

The current auditing process in public sector organization presents several critical challenges. Through survey questionnaires, auditing in NCDC have several loopholes. Audit planning is still mostly done with spreadsheets, scattered documents, and manual notes. This makes it slow, hard to review, and heavily dependent on the individual auditor’s experience. Important tasks such as planning analytics, materiality calculation, internal control assessment, and risk scoring are often repeated from scratch for each engagement and are not stored in a structured way. In many public sector settings, there is no unified tool that brings financial analytics, risk assessment, documentation, and AI‑assisted support together. As a result, auditors spend more time on administrative work than on professional judgement, and planning quality and transparency can vary between audits.

## 2.3 Purpose & significance

The objective of this project is to develop an Intelligent Audit Planning System (IAPS). This project is part of the final year research project proposal and implementation for year four (4) student of the department of Mathematics and Computing Science in Divine Word University. This coursework outlines automation of planning analytics, and risk assessments. The system will guide the auditor through structured steps, calculate materiality and risk scores, and generate a recommended audit plan and workpapers.

This system modernized audit planning through automation, analytics and AI-assisted decision support. More importantly the proposed project will improve efficiency, consistency, and documentation quality while keeping professional judgement with the auditor. Also, this project supports digital transformation in auditing and strengthens good governance in public sector in Papua New Guinea. IAPS provides a practical, scalable foundation for future intelligent tools.

This project aligns with my interests in Artificial Intelligence, Machine Learning, Data analytics, financial systems and digital transformation. Hence, that provides an opportunity to apply technical knowledge to solve real-world problem in public sector auditing.

# 3. Literature review

The literature review discusses the major concepts, technologies, and previous studies related to the proposed system. By evaluating and outlining the functionalities of digital technologies in modern auditing, the application of Artificial Intelligence (AI), Machine Learning (ML), financial data analytics, Decision Support Systems (DSS), and data visualization in improving auditing processes. Furthermore, the review identifies the limitations and the research gaps that justifies the proposed solution.

3.1 Public Sector Auditing

The Public Sector Auditing is an environment at which government and other public sector entities exercise responsibility for the use of resources derived from taxation and other sources in delivering services to citizens and other recipients (100). The essence of public sector auding lies in promoting accountability, transparency, good governance and public confidence in government institution (Auditors).

While promoting accountability, enhances transparency and ensuring compliance (Cordery, 2023). Public sector auditing face several challenges. The increasing volume and complexity of financial transactions, reliance on manual auditing processes, limitation of technological infrastructure, resource constraints, and difficulties in detecting fraudulent activities, minimizing the efficiency and effectiveness of auditing operations (Egbunike, 2017). This challenge highlights the need for intelligent auditing system capable of supporting auditors in analysing large financial datasets.

## 3.2 Digital Transformation in Auditing

Digital Transformation refers to the integration of digital technologies into organizational processes to improve efficiency, productivity, and decision-making. Within auditing, digital transformation is gradually reshaping traditional audit practices; from planning to execution and the preparation of conclusions (Ukraine, 2026). Furthermore, the article states that leading auditing functions are increasingly integrating automation, data analytics and advanced technological solutions in monitoring data and key indicators in near real-time, assessing companies’ risk profiles and control environments and performing broader range of audit procedure more quickly, with less reliance on manual work (Ukraine, 2026).

The adoption of digital technologies enables auditors to analyze larger datasets, automate repetitive tasks, improve audit accuracy, and provide more timely audit reports. Automation also reduces human error and increases the consistency of audit procedures. However, successful implementation requires appropriate technological infrastructure, skilled personnel, and effective data governance practices.

# 3.3 Artificial Intelligence in Auditing

The Artificial Intelligence (AI) according to IBM defines AI as technology the enables computers and machines to simulates human learning, comprehension, problem solving, decision-making, creativity and autonomy (Stryker & Eda, -). Over the years AI has become an important technology in modern auditing by enabling intelligent analysis of financial information and supporting auditors throughout the audit process.

According to KPMG, the potential of AI in audit-based context can be applied in various ways, from the planning and risk assessment phase to the journal entry testing and reporting phase. AI technology can process large amounts of data (e.g., journals, bank statements, contracts) and reconcile data much faster than an auditor could ever do – and with fewer errors. AI technology substitutes traditional audit procedures and enables a more effective way of analysing client information and risk identification – in short audit quality will be strengthened (Stefan & Ng, 2024).

Despite providing significant benefits, AI have challenges such as dependency on high-quality data, implementation costs, algorithm transparency, and ethical implications. This supports AI as decision-support tool that complements professional judgements rather than replacing auditors.

3.4 Financial Data Analytics

According to solvexia, Financial Data Analysis is the process of reviewing and interpreting a company’s financial information (including statements, ratio and trends) to assess performance and guide decision making. The main aim is to evaluate the organizational financial health, identify trends, and support effective decision-making at all organizational levels (https://www.solvexia.com/blog/financial-data-analysis, 2026).

The essence of financial data analysis seen through as it provides foundation for critical business decision and provides essential insights that drive organizational success (https://www.solvexia.com/blog/financial-data-analysis, 2026). Moreover, Analytical techniques improve audit quality by providing deeper insights into financial operations while supporting evidence-based decision-making.

However, challenges such as incomplete records, inconsistent data formats, missing values, and increasing data volumes require robust data processing techniques capable of managing large financial datasets efficiently.

3.6 Existing Systems and Related Studies

Several studies have outlined the successful application of Artificial Intelligence, Machine Learning, and planning analytics in auditing and risk detection. Existing auditing support systems commonly provide functionalities such as automated audit planning, risk assessment, and risk detection.

Despite improving auditing efficiency, these systems, many focus primarily on private sector, organization or financial institutions. Few studies address intelligent auditing systems specifically designed for public sector organizations, particularly within developing countries. Furthermore, many existing systems lack centralized financial data management, integrated audit risk assessments and plan generation, and comprehensive decision-support capabilities.

These limitations indicate opportunities for developing intelligent auditing systems that integrate AI, machine learning, financial analytics, and centralized data management into a single platform.

3.7 Web-based Decision Support Systems

A Decision Support System (DSS) is a tool that brings data together form multiple sources and presents them in innovative visual formats such as graphs, spatial analysis, and map (Michael P. Edwards, 2018).

Web-based Decision Support Systems provide centralized access to information through web technologies, allowing users to access the system remotely using a web browser. Such systems improve accessibility, collaboration, scalability, and information sharing while supporting real-time decision-making (Power, 2002).

For organizations such as NCDC, centralized auditing systems provide a practical solution by consolidating financial records into a single platform, improving data consistency, simplifying financial analysis, and enhancing overall auditing efficiency.

3.9 Literature Gap

This review shows that Artificial Intelligence, Machine Learning, financial data analytics, decision support systems, and data visualization have already helped modern auditing by improving efficiency, reducing manual errors, and supporting better risk assessment and fraud detection. Existing studies confirm that intelligent technologies can assist auditors in analysing large financial datasets, identifying high‑risk areas, and improving overall audit quality, especially in risk‑based auditing and continuous monitoring.

However, important gaps remain. Many existing systems are designed for private‑sector or large commercial organizations and are not tailored to the practical needs and constraints of public sector audit environments. In addition, most research focuses either on transaction‑level fraud detection or on isolated analytics tools, rather than on integrating planning analytics, materiality calculation, internal control assessment, risk scoring, AI‑assisted documentation, and centralized planning data management into a single, web‑based decision support platform.

Therefore, this study proposes the Intelligent Audit Planning System (IAPS), a web‑based AI‑assisted audit planning support system that integrates financial analytics, internal control assessment, risk evaluation, document management, and Large Language Model (LLM)–based planning recommendations into one centralized platform. The system is designed to improve audit planning efficiency, enhance the consistency and quality of risk assessment, support data‑driven decision‑making, and strengthen transparency and accountability in public sector financial audits, with particular relevance to the context of Papua New Guinea.

# 4. Methodology

This chapter discusses and describes the framework and development approach that will be used to design, develop, and evaluate the proposed Intelligent Audit Planning System (IAPS). It explains the overall workflow, software development methodology, and the technology used throughout the implementation process.

## 4.1 Project framework

This section outlines the overall structure of IAPSS and relates each of the components. From the audit planning data flows through the system from initial input to AI-assisted recommendations.

Stage 1: Data Collection (Audit Inputs)

In this project, the system collects audit planning data, not every individual transaction. The main inputs follow client and engagement information, that includes entity name, year-end, industry, engagement type. The financial statements and trial balance, uploaded as CSV/Excel or entered via forms. The prior-year figure and comparative data. Internal control information, the processes, control activities, and control owners. Risks and materiality parameters such as auditors' risk assessments and materiality thresholds. And interview notes from the internal auditors, specialist, and components auditors; entered as text.

These inputs are captured through web forms and uploaded files, the systems store and prepare them for analysis and Ai processing.

Stage 2: Data pre-processing (Planning Data Preparation)

The raw financial and control data goes through the system for pre-processing, that includes data cleaning, removing duplicated records, handling missing values and data formatting. The mapping of account balance to categories such as cash, receivables, inventory, revenue, expenses, etc. Standardizing internal control descriptions and risk rating and formatting interview notes and qualitative input for AI analysis. These processes are essential for organizing and structuring raw information into clean, consistent and predefined standards (W3Schools). It serves as a vital bridge between raw data collection and accurate analysis, ensuring the system to seamlessly read, migrate, and interpret inputs without errors (QuickBooks, 2026).

Stage 3: Analytics and AI-assisted Planning

At this stage, the IAPS performs analysis and uses AI to assist the auditor. The Planning Analytics, these includes analysis of ratio, trends, and variance on key financial statements. The materiality calculator based on selected benchmark like assets, revenue, etc. The identification of significant fluctuations and unusual patterns.

Risk Assessments, through the scoring of inherent risk, control risk, and risk of material misstatement (ROMM) by account or cycle. These analysis and calculations assess high-risk areas such as cash, receivables, inventory, and revenue.

AI-assisted Support by using the OpenAI API to summarize planning findings and interview notes, suggest audit procedures based on risk profiles and control information, draft planning memorandums and workpapers that auditors can edit. The system does not make final audit decisions. It supports the auditor by turning data and inputs into useful insights, draft documents, and recommended focus areas.

Stage 4: Database Storage (Audit Planning Repository)

All structured data and outputs are stored in a central database:

- Client and engagement records.

- Financial datasets and analytics results.

- Control descriptions and risk scores.

- AI-generated drafts (plans, memorandums, recommendations).

- User accounts, roles, and activity logs.

This repository allows auditors to revisit past planning decisions, compare engagements, and maintain an audit trail of planning work.

Stage 5: Decision Support System (User Interface & Outputs)

The final stage is where auditors interact with the system and use it for decision support:

- Dashboards showing materiality, risk scores, high-risk accounts, and planning progress.

- Reports and planning documents (planning memorandums, risk assessment summaries, suggested audit plans).

- Visualization of analytics (graphs of trends, ratios, and risk levels).

- Alerts and prompts for missing documents, incomplete assessments, or high-risk areas that need attention.

- Task tracking and sign-off for planning steps and review by supervisors.

This stage turns the system into an intelligent assistant for audit planning: it gathers, organizes, analyzes, and presents information in a way that helps auditors plan more efficiently, consistently, and transparently, while preserving their professional judgement.

## 4.2 Development Approach

This section focusses on the software development methodology, the approach taken to build the project from start till the end. For this project the recommended development approach is Agile (Scrum). The Agile methodology is an iterative approach that builds incrementally from the start of the project, instead of trying to deliver the entire product at once near the end. By breaking project down into little bit of user functionalities, prioritizing them, and then continuously delivering them in 2-4 weeks week cycle called iterations or sprints (Academy).

The Agile development approach is well suited for this project as it aligns with the 10-week development timeline. Project tasks are divided into smaller, manageable iterations and completed incrementally throughout the implementation period. This approach supports continuous development, simplifies testing and debugging, encourages regular feedback, and allows improvements to be incorporated at each stage, resulting in a more reliable and functional system.

# 5. Project Plan

This chapter outlines the overall project plan, including the scope of the project, the provisional project implementation schedule, and the key deliverables. The project is planned over the period of ten (10) weeks. It defines the resources, time and the expected output required for the successful completion of the proposed system.

## 5.1 Project Scope

The scope of this project is limited to the design, development, testing, and evaluation of audit planning and risk assessment within the National Capital District Commission (NCDC). The aim of this project is to support auditors by automating risk assessments and planning phases in audit

This project will be completed within ten (10) weeks using the Agile development methodology. The development process will utilize available resources, including a personal computer, internet connectivity, open-source software, and development tools. Due to the limited project duration, the system will be implemented as a functional prototype.

The estimated project costs primarily cover internet access, transportation, and presentation materials. Since open-source software and development frameworks will be used, software licensing costs are not anticipated.

Project Boundaries:

In Scope

- Supports audit planning and risk assessments only.

- User authentication and authorization.

- Web-based decision support for engagements.

- Automated analytics, materiality, and risk scoring.

- AI-assisted recommendations and draft workpapers.

- Secure document management and dashboards.

- Auditor review and approval of all AI outputs.

Out of Scope

- Full fieldwork execution and testing automation.

- Replacement of auditor professional judgement.

- Live integration with client accounting/ERP systems.

- Continuous or real-time audit monitoring.

- Tax, consulting, or non-audit services.

- Mobile app or public client portal.

- Custom AI model training.

## 5.2 Tentative schedule

The project will be completed over the duration of ten (10) weeks following an Agile development an Agile development approach. Hence, each week focuses on specific development activities and gradually builds towards final system.

| Weeks | Activity | Expected Deliverables |
| --- | --- | --- |
| 1 | Project Proposal, requirements gathering, literature review | Approved proposal |
| 2 | System analysis and requirements specification | System requirements documentation |
| 3 | System architecture, database, API, and UI design | Design documentation |
| 4 | Database implementation and backend setup | Functional database and backend |
| 5 | Financial data processing module | Data processing module |
| 6 | Machine Learning Model | Fraud detection module |
| 7 | Dashboard and reporting model development | User dashboard |
| 8 | System integration and API testing | Integrated system prototype |
| 9 | System testing, debugging and refinement | Tested system |
| 10 | Documentation, final report, and presentation | Final project submission |

## 5.3 Key deliverables

The following represent the major milestones that will be achieved throughout the project development process.

| Deliverable | Description |
| --- | --- |
| Project Proposal | Approved proposal outlining the project objectives, methodology, and implementation plan. |
| Literature Review | Review of related concepts, technologies, and previous studies supporting the proposed solution. |
| System Requirements Specification | Functional and non-functional requirements of the proposed system. |
| System Design | Architecture diagrams, database design, API design, process models, and user interface prototypes. |
| Database Implementation | Centralized PostgreSQL database that supports financial data storage and retrieval. |
| AI Service: | API integration for generating recommendations, summaries, and draft workpapers |
| Web-Based Auditing System | Functional prototype developed using Django and supporting technologies. |
| Dashboard and Reporting Module | Interactive dashboards and automated audit report generation. |
| System Testing Report | Documentation of testing procedures identified issues, and validation of results. |
| Final Project Report | Comprehensive report documenting the complete project. |
| Final Presentation | Demonstration and presentation of the completed system to supervisors and examiners. |

# 6. Proposed solution

The proposed solution is to develop a risk analysis and planning support system that will automates planning analytics, and risk assessments in the audit workflow within the National Capital District Communication (NCDC). The system integrates Artificial Intelligence (AI), Machine Learning (ML), Large Language Model (LLM), and a web-based Decisions Support System (DSS) to assist auditors. The solution aims to improve audit efficiency, reduce manual effort, enhance decision-making, and provide access to information through a web application.

## 6.1 Solution Architecture

The proposed solution adopts a three-tier architectural design consisting of the presentation layer, application layer and the data layer. Presentation layer for web-based user-interface for auditors to upload raw financial datasets, view dashboards and generate reports. The application layer process user request, perform data cleaning and processing, execute machine learning model and manages the logic behind the system. The data layer store financial records, planning results, user information, and generated reports within the PostgreSQL database.

### 6.1.1 Description

Web client: a Bootstrap (or React) front end auditors use in a browser. It doesn't talk to services directly.

API gateway (Traefik + Keycloak): requests pass through here, then Traefik routes it to the right service; Keycloak checks who's logged in, what role they have (auditor vs supervisor), and enforces 2FA. This is the single security choke point for the whole system.

Microservice layer: four service groups, each in its own container, each owning one job:

- Client & documents: Docling/OCR ingests uploaded financial statements and files

- Financial analytics: Pandas/NumPy compute ratios, trends, materiality

- Risk & rules engine: deterministic IR/CR/ROMM scoring, independent of any AI call

- AI reasoning service: Claude 3.5 Sonnet, backed by Chroma for retrieving relevant context (prior notes, similar accounts)

Data & storage layer: the shared backbone underneath everything: PostgreSQL for structured records, ChromaDB for vector search, MinIO for evidence/document storage, Redis for caching and async task queues.

The key design idea: data flows downward and upward through the gateway, but the risk engine never depends on the AI service to function, so if Claude is unreachable, materiality and risk scoring still run. AI only adds drafted memos and recommendations on top of numbers that were already computed deterministically.

already computed deterministically.

The technology stack that will be used to develop the system are as follows:

| Layer | Technology |
| --- | --- |
| Frontend | HTML5 / Bootstrap (or React) |
| API gateway | Traefik |
| Identity & access | Keycloak (RBAC + 2FA) |
| Backend services | Python + Django + Django REST Framework |
| Document ingestion | Docling + Tesseract OCR |
| Data processing | Pandas + NumPy |
| Vector store | ChromaDB |
| Embeddings | sentence-transformers (all-MiniLM-L6-v2), self-hosted |
| AI reasoning | Claude 3.5 Sonnet API |
| Deterministic fallback / rules | Custom Python rules engine |
| Code/CI security scanning | Semgrep |
| Relational database | PostgreSQL |
| Object storage | MinIO |
| Cache & task queue | Redis + Celery |
| Workpaper generation | python-docx / ReportLab |
| Containerization | Docker Compose (k3s optional for scale demo) |
| Observability | Prometheus + Grafana |
| CI/CD | GitHub Actions |
| Relational database | PostgreSQL |
| Object storage | MinIO |
| Cache & task queue | Redis + Celery |
| Workpaper generation | python-docx / ReportLab |
| Containerization | Docker Compose (k3s optional for scale demo) |
| Observability | Prometheus + Grafana |
| Version Control | Git and Github |

### 6.3 Tentative budget

Resources: The development process will utilize available resources including a personal computer, internet connectivity, open-source software, and development tools. Since open-source software and frameworks will be used, software licensing costs are not anticipated.

| Item | Costs |
| --- | --- |
| Internet Access | K50.00 |
| Others | K40.00 |
| Contingency | K 100.00 |
| Total | K190.00 |

# 7. Conclusion

The Intelligent Audit Planning System (IAPS) aims to turn this manual, fragmented process into a clear, guided workflow. By combining a simple web interface with automated analytics, risk scoring, document management, and AI‑assisted planning drafts, the system helps auditors work faster and more consistently while keeping control over all key decisions. IAPS does not replace the auditor; it gives them better tools and information so they can focus on what matters most; understanding the client, assessing risk, and planning a high‑quality audit. In doing so, the project supports more efficient, transparent, and modern audit planning, especially in public sector environments like Papua New Guinea.

# 9.References

100, I. (n.d.). Fundamental Principles of Public-Sector Auditing. Key concepts of public-sector auditing, 1/9.

Auditors, T. I. (n.d.). The Role of Governemnt Auditing . The Role of Auditing in Public Sector Governance, 3.

Bani, P., Siregar, N., Subiyanto, B., & Awaludin, D. T. (2025). Digital Transformation is the Auditing Process. Jakata: JRSSEM.

Chandola, V., A, B., & V, K. (2019). Anomaly detection: A survey. ACM Computing Surveys, 41.

Cordery, C. &. (2023). Changing the boundaries of public sector auditing. Journal of Public Budgeting, Accounting & Financial Managemen, 417-430.

Egbunike, P. A. (2017). An empirical examination of challenges faced by internal auditors in public sector audit in South-Eastern Nigeria. Asian Journal of Economics, Business and Accounting, 1-13.

International Organization of Supreme Audit Institutions (INTOSAI). (2019). Principles of public-sector auditing. Vienna, Austria.

NCDC. (n.d.). Retrieved from https://www.ncdc.gov.pg/

Onuora, J., Samuel, K. C., & Kingsley, A. N. (2019). THE CHALLENGES OF COMPREHENSIVE ACCOUNT AUDITING AND THE RAMPANT USE OF ACCOUNTING SOFTWARE. Nigeria: ECRTD-UK.

Samweez, A. (2023, March 14). How technology is changing the audit process. Retrieved from https://www.crowe.com/mv/insights/the-role-of-artificial-intelligence-and-data-analytics-in-auditing

Stefan, W., & Ng, D. A. (2024). AI based Audit. “AI is the new electricity. Just as, 1-2.

Stryker, C., & Eda, K. (-). What is artificial intelligence (AI)? . What is AI? , 1-2.

Ukraine, P. (2026). Press Release. Digital transformation in audit: How technology and AI are reshaping internal audit , 1.